**Project Schedule Plan**

|  |  |  |
| --- | --- | --- |
| Name and Surname:  Ramon Falzon | SWD-6.2A | |
| Date From | Date To | Task |
| 16/04/2020 | 23/04/2020 | Practicing with TensorFlow |
| 24/04/2020 | 30/04/2020 | Working on the Write-Up |
| 1/05/2020 | 3/05/2020 | Training the model |
| 4/05/2020 | 10/05/2020 | Porting the model to an application |
| 11/05/2020 | 12/05/2020 | Testing out the result |
| 13/05/2020 | 14/05/2020 | Writing about the results |
| 15/05/2020 | 16/05/2020 | Writing the conclusion |
| 17/05/2020 | 20/05/2020 | Formatting and spell checking |